React Playwright Test Framework

TEST STRATEGY

Version 1.0

February 4, 2026

| Field | Value |
| --- | --- |
| Document Title | Test Strategy |
| Project Name | React Playwright Test Framework |
| Version | 1.0 |
| Created Date | February 4, 2026 |
| Author | Test Automation Team |
| Status | Approved |

# Table of Contents

1. Introduction

2. Test Objectives

3. Scope

4. Test Approach

5. Test Levels and Types

6. Test Automation Strategy

7. Test Environment Strategy

8. Test Data Strategy

9. Defect Management

10. Risk-Based Testing

11. Metrics and Reporting

12. Roles and Responsibilities

13. Tools and Technologies

# 1. Introduction

## 1.1 Purpose

This Test Strategy document defines the overall approach for testing the React Playwright Test Framework. It establishes the testing methodology, tools, and practices to ensure software quality throughout the development lifecycle.

## 1.2 Document Scope

This strategy applies to all testing activities including unit testing, integration testing, end-to-end testing, API testing, and performance testing. It serves as the foundation for all test planning and execution activities.

## 1.3 Project Overview

The React Playwright Test Framework is a modern e-commerce web application built with React 19, TypeScript, and Vite. It features user authentication, product management, shopping basket functionality, and a checkout process. The application is supported by an Express.js API server with JWT authentication.

# 2. Test Objectives

## 2.1 Primary Objectives

- Validate that all functional requirements are implemented correctly

- Ensure application stability and reliability across all supported browsers

- Verify API endpoints meet performance and security standards

- Detect and prevent regression issues through automated testing

- Maintain test coverage above 80% for critical business logic

## 2.2 Quality Goals

| Quality Attribute | Target | Measurement |
| --- | --- | --- |
| Functionality | 100% of acceptance criteria met | Test pass rate |
| Reliability | 99.9% uptime | Error rate monitoring |
| Performance | < 200ms API response time | Performance tests |
| Security | Zero critical vulnerabilities | Security scans |
| Usability | Consistent UX across browsers | Cross-browser tests |
| Maintainability | 80%+ code coverage | Coverage reports |

# 3. Scope

## 3.1 In Scope

- User authentication and authorization

- Product catalog and search functionality

- Shopping basket management

- Checkout and order processing

- User profile management

- Admin panel functionality

- REST API endpoints

- Cross-browser compatibility (Chromium, WebKit, Firefox)

- Mobile viewport testing

## 3.2 Out of Scope

- Payment gateway integration (mocked in tests)

- Email notification system

- Third-party integrations

- Native mobile applications

- Penetration testing (handled by security team)

## 3.3 Assumptions and Dependencies

- Development environment is stable and accessible

- Test data can be reset between test runs

- CI/CD pipeline is available for automated test execution

- Required test credentials are configured in environment

# 4. Test Approach

## 4.1 Testing Philosophy

We follow a "Shift Left" testing approach, integrating testing early in the development cycle. This includes Test-Driven Development (TDD) for unit tests and Behavior-Driven Development (BDD) concepts for acceptance testing.

## 4.2 Test Pyramid

Our testing strategy follows the test pyramid model to optimize test coverage and execution speed:

| Level | Proportion | Focus | Execution Speed |
| --- | --- | --- | --- |
| Unit Tests | 70% | Individual components and functions | Fast (ms) |
| Integration Tests | 20% | Component interactions, API calls | Medium (seconds) |
| E2E Tests | 10% | Critical user journeys | Slow (seconds-minutes) |

## 4.3 Test Design Techniques

- Equivalence Partitioning - Dividing inputs into valid/invalid classes

- Boundary Value Analysis - Testing at boundary conditions

- Decision Table Testing - Complex business rules

- State Transition Testing - Authentication flows

- Exploratory Testing - User experience and edge cases

# 5. Test Levels and Types

## 5.1 Unit Testing

| Aspect | Details |
| --- | --- |
| Framework | Vitest + React Testing Library |
| Coverage Target | 80% for business logic, 60% overall |
| Scope | Components, hooks, utilities, services |
| Execution | On every commit, pre-push hooks |
| Test Count | 149+ tests |

## 5.2 Integration Testing

| Aspect | Details |
| --- | --- |
| Framework | Vitest + Playwright |
| Scope | API integrations, context providers, routing |
| Focus | Component interactions, data flow |
| Mocking | External services mocked, internal services tested |

## 5.3 End-to-End Testing

| Aspect | Details |
| --- | --- |
| Framework | Playwright |
| Pattern | Page Object Model (POM) |
| Scope | User journeys, workflows |
| Browsers | Chromium, WebKit, Firefox, Mobile Chrome |
| Test Count | 58+ tests |

## 5.4 API Testing

| Aspect | Details |
| --- | --- |
| Framework | Playwright API Testing |
| Scope | REST endpoints, authentication, CRUD operations |
| Validation | Status codes, response schemas, headers |
| Test Count | 40 tests |

## 5.5 Performance Testing

| Aspect | Details |
| --- | --- |
| Framework | Playwright with custom metrics |
| Metrics | Response time, P95/P99 percentiles |
| Thresholds | < 200ms for API, < 3s for page load |
| Load Testing | 50 concurrent requests |

# 6. Test Automation Strategy

## 6.1 Automation Goals

- Achieve 90%+ automation of regression tests

- Enable continuous testing in CI/CD pipeline

- Reduce manual testing effort by 80%

- Provide fast feedback on code changes (< 15 minutes)

## 6.2 Automation Approach

Page Object Model (POM):

- Encapsulate page elements and actions in page classes

- Improve maintainability and reusability

- Separate test logic from page implementation

Custom Fixtures:

- Pre-authenticated browser contexts

- Shared test data and utilities

- Custom logging and reporting

Data-Driven Testing:

- Test data factories for consistent data generation

- Parameterized tests for multiple scenarios

- Environment-specific configurations

## 6.3 Automation Selection Criteria

| Criterion | Automate | Manual |
| --- | --- | --- |
| Repetitive tests | ✓ |  |
| Regression tests | ✓ |  |
| Data-driven scenarios | ✓ |  |
| Cross-browser testing | ✓ |  |
| Exploratory testing |  | ✓ |
| Usability testing |  | ✓ |
| Ad-hoc testing |  | ✓ |

# 7. Test Environment Strategy

## 7.1 Environment Overview

| Environment | Purpose | URL | Data |
| --- | --- | --- | --- |
| Local | Developer testing | localhost:5173 | Mock/Local |
| CI | Automated testing | localhost:5173 (GitHub Actions) | Test data |
| Staging | Pre-production validation | staging.app.com | Anonymized |
| Production | Smoke tests only | app.com | Production |

## 7.2 Environment Configuration

- Environment variables managed via .env files and GitHub Secrets

- Separate credentials for each environment

- Database isolation between environments

- Feature flags for environment-specific behavior

## 7.3 Browser Matrix

| Browser | Version | Priority | Platform |
| --- | --- | --- | --- |
| Chromium | Latest | P1 | Windows, macOS, Linux |
| WebKit (Safari) | Latest | P2 | macOS |
| Firefox | Latest | P2 | Windows, macOS, Linux |
| Mobile Chrome | Latest | P3 | Android (Pixel 7) |

# 8. Test Data Strategy

## 8.1 Test Data Principles

- Test data is isolated and does not affect other tests

- Data is generated dynamically using factories

- Sensitive data is never hardcoded in tests

- Test data is cleaned up after test execution

## 8.2 Test Data Sources

| Source | Usage | Example |
| --- | --- | --- |
| Test Data Factory | Dynamic data generation | randomEmail(), randomString() |
| Environment Variables | Credentials, API keys | TEST_USER_EMAIL |
| Fixtures | Static reference data | Product catalog |
| API Responses | Real-time test data | Current product list |

## 8.3 Credential Management

- Credentials stored in GitHub Secrets for CI

- Local credentials in .env file (not committed)

- Optional encryption via ENCRYPTION_KEY

- Separate test accounts for different user roles

# 9. Defect Management

## 9.1 Defect Lifecycle

New → Triaged → In Progress → Fixed → Verified → Closed

## 9.2 Defect Severity Levels

| Severity | Description | Response Time | Example |
| --- | --- | --- | --- |
| Critical | System unusable, data loss | < 4 hours | Login completely broken |
| High | Major feature broken, no workaround | < 24 hours | Checkout fails |
| Medium | Feature impacted, workaround exists | < 1 week | Sort order incorrect |
| Low | Minor issue, cosmetic | Next release | Typo in label |

## 9.3 Defect Prevention

- Code reviews with testing checklist

- Automated regression tests on every PR

- Root cause analysis for critical defects

- Test-first development approach

# 10. Risk-Based Testing

## 10.1 Risk Assessment Matrix

| Risk Area | Likelihood | Impact | Risk Level | Mitigation |
| --- | --- | --- | --- | --- |
| Authentication bypass | Low | Critical | High | Security tests, JWT validation |
| Payment errors | Medium | High | High | Integration tests, mocked gateway |
| Data loss | Low | Critical | High | Database backups, transaction tests |
| Browser incompatibility | Medium | Medium | Medium | Cross-browser E2E tests |
| Performance degradation | Medium | Medium | Medium | Performance thresholds |
| Flaky tests | High | Low | Medium | Retry logic, flaky detection |

## 10.2 Test Prioritization

Tests are prioritized based on:

- Business criticality of the feature

- Frequency of use by end users

- Complexity and change frequency

- Historical defect density

# 11. Metrics and Reporting

## 11.1 Key Metrics

| Metric | Target | Measurement | Frequency |
| --- | --- | --- | --- |
| Test Pass Rate | ≥ 95% | Passed / Total tests | Every run |
| Code Coverage | ≥ 80% | Lines covered / Total lines | Daily |
| Defect Density | < 5 per 1000 LOC | Defects / Lines of code | Sprint |
| Test Execution Time | < 15 minutes | CI pipeline duration | Every run |
| Flaky Test Rate | < 2% | Flaky tests / Total tests | Weekly |
| Automation Rate | ≥ 90% | Automated / Total tests | Monthly |

## 11.2 Reporting Tools

| Report | Tool | Audience | Frequency |
| --- | --- | --- | --- |
| HTML Report | Playwright HTML Reporter | QA Team | Every run |
| Allure Report | Allure Reporter | Stakeholders | Every run |
| Test Dashboard | Custom SQLite Dashboard | Team | Every run |
| Coverage Report | Vitest Coverage | Developers | Daily |
| CI Summary | GitHub Actions | All | Every commit |

## 11.3 Test Analytics Database

A custom SQLite database tracks test execution history, enabling trend analysis, flaky test detection, and historical comparisons. Key features include:

- Test run history with pass/fail trends

- Slowest tests identification

- Flakiness score calculation

- Failure pattern analysis

# 12. Roles and Responsibilities

| Role | Responsibilities |
| --- | --- |
| QA Lead | Test strategy ownership, test planning, reporting, team coordination |
| Test Automation Engineer | Framework development, test script creation, CI/CD integration |
| Manual Tester | Exploratory testing, usability testing, test case review |
| Developer | Unit tests, code reviews, bug fixes, TDD practices |
| DevOps Engineer | CI/CD pipeline, test environment management |
| Product Owner | Acceptance criteria, priority setting, UAT sign-off |

# 13. Tools and Technologies

## 13.1 Testing Tools

| Category | Tool | Purpose |
| --- | --- | --- |
| Unit Testing | Vitest | Fast unit test runner |
| Component Testing | React Testing Library | React component testing |
| E2E Testing | Playwright | Cross-browser automation |
| API Testing | Playwright API | REST API testing |
| Performance | Custom Playwright metrics | Response time measurement |
| Reporting | Allure, HTML Reporter | Test result visualization |
| CI/CD | GitHub Actions | Automated test execution |

## 13.2 Technology Stack

| Layer | Technology | Version |
| --- | --- | --- |
| Frontend | React + TypeScript | 19.x |
| Build Tool | Vite | 7.x |
| API Server | Express.js | 5.x |
| Database | SQLite (better-sqlite3) | 12.x |
| Test Runner | Playwright | 1.58+ |
| Unit Test Runner | Vitest | 4.x |
| Node.js | Node.js | 20.x |

## 13.3 CI/CD Integration

- Automated tests run on every push and pull request

- Parallel test execution for faster feedback

- Artifact storage for test reports and screenshots

- Configurable test runs via workflow dispatch

# Document Approval

| Role | Name | Signature | Date |
| --- | --- | --- | --- |
| QA Lead |  |  |  |
| Development Lead |  |  |  |
| Project Manager |  |  |  |
| Product Owner |  |  |  |

## Revision History

| Version | Date | Author | Changes |
| --- | --- | --- | --- |
| 1.0 | February 4, 2026 | Test Automation Team | Initial version |

--- End of Document ---